CSSE 375

The Android Team

Milestone 1

1. At the end of every two week sprint Dr. Rupakheti talked would come by our team and gather information on the status of our project. We would tell him what issues we may have run into that caused certain features to be late or comment on our overall progress and what we planned on doing in the upcoming sprint.

Current status:

We have most of the features for the project completed. We have a couple features that weren’t completed by the end of winter quarter these include a fix to the projects page, agenda, push notifications and voice recognition. Projects and voice recognition are green risks while agenda and push notifications are amber risks.

Prioritized features:

Fix projects page

Revamp agenda page to make it more intuitive

Make customizable push notifications

Enhancement to voice activation (speech to text in a note, or opening edit meeting via speech)

Small feature fixes (notifying user when they didn’t create a task title)